## Slide 1: cheffy
A Smart Recipe Aggregator App
Team 1
Sept. 12, 2021
CS 673 O1

## Slide 2: Contents
Team Members
Overview
Requirements
Management Plan
Quality Assurance Plan
Configuration Management Plan

## Slide 3: Team Members
Justin Fanning - Team leader
Kyle Mabry - Backup Team leader
Andrew Fish - Requirement leader
Jean Shalenkova - Design and Implementation leader; Configuration leader
Yanru Zhu - QA leader
Aidan Duffy - Security leader

## Slide 4: Overview
Cheffy is a web app that helps users find ways to use leftover ingredients they may have have in their kitchens. It can recommend recipes based on what the user has and ingredients they want to avoid. Users will be able to save recipes that they like for use later as well.
Purpose:
To help users find ways to utilize leftover ingredients and find recipes that meet their dietary needs(allergies, etc)
To help minimize food waste by finding uses for things you might otherwise throw away
Users:
Anyone who cooks at home and who has ever thought: well, what can I do with this?

## Slide 5: Requirements
Essential Features
User Login - allows the user a place to store current ingredients on hand and a place to store saved recipes
Search Ability - allows the user to search for recipes that contain ingredients they have on hand, but do not contain any undesired ingredients (health, allergy, preference)
Save Ability - allows the user the store a list of ingredients they have on had, and to save recipes of interest
Easy to navigate UI

## Slide 6: Requirements
Desirable Features
Shopping List Generation - allows the user to export a shopping list based on chosen ingredients
Recipe Rating System - allows the user to remember their opinion of the recipes they have seen
Optional Features
Machine Learning Element
  Suggest new recipes based on user ratings
  Suggest alternative ingredients for recipes if they contain undesired ingredients

## Slide 7: Management Plan
Process Model
We have decided to use a Agile/Spiral Methodology - iterative and incremental nature
Each iteration will begin by reviewing the previous iteration and using that to plan out the next
Each week goals will be reviewed and tasks assigned to appropriate parties
At the end of each iteration a review will assess the completed work to discuss / deal with any encountered problems or risks

## Slide 8: Management Plan
Risk Management
Main risks identified during iteration 0:
  Project completion - project is conducted over a short period of time
    Overestimating the amount of work that can get done in that time period was a worry
    Establishing a MVP(minimum viable product) of essential features will allow us to complete the core functionality, and time permitting add bonus features
  Unfamiliarity with Flask web framework
    Majority of the team is largely unfamiliar with the framework, will require learning as we go to adapt
  Lack of communication - due to geographic spread of team and reality of life
    Mobile app of slack will be used to allow for ease of communication between team members around daily activities

## Slide 9: Quality Assurance Plan
Metrics
Product Metrics
  Test Passing Rate - both with unit testing and manual testing
  User Story Counts - using PivotalTracker to tally completed user stories
  Product Complexity - LOC(lines of code), classes, methods, etc
Process Metrics
  Project Effort - number of hours spent on the project per iteration
  Documentation - quality of documents produced during the project
Results
  End of Iteration Reports - composed of the above metrics

## Slide 10: Quality Assurance Plan
Code Standard
Pep8 for python and flask
Testing
Unit Testing - developers will run unit tests on core methods
Manual Testing - QA lead will run manual testing on features towards the end of each iteration
Defect Management
Defects will be graded on severity(major to trivial) to guide priority of attention
PivotalTracker or a spreadsheet will be used to track defects and progress made to remedy them

## Slide 11: Configuration Management Plan
Configuration Items and Tools
IDE - VS Code
Requirement tracker - Pivotal
Version Control - Github
Communication - Slack
Defect Tracking - Pivotal/github
Environment Management - Heroku
Branch Management
Main Branch - where final code lives, for deployment to Heroku, not for development
Develop Branches - will be created for each feature being worked on, will serve to isolate bugs

## Slide 12: Configuration Management Plan
Code Commit Guidelines
Commit messages should concisely convey what was completed in that commit
Commits should be bug free
Commits should be reviewed by at least one other team member prior to merging
Integration and Deployment
Python/Flask - code/framework
Jinja (part of flask) - templating
React - frontend
Spoontacular API - recipe source
Heroku - deployment server